# Proposal: Live NCDEX Rate App Development

Project Name: Live NCDEX

Platform: Android App

Purpose: User ko NCDEX commodities ke live market rates mobile app par dikhana.

# App Features

- Live NCDEX rates display

- Rate auto-refresh every 5 seconds

- Commodity wise Last Price, Change, High, Low, Close

- Simple and fast user interface

- Search option for commodities

- Favorite commodity list

- AdMob ads integration

- Basic app settings

- Play Store ready APK/AAB

- App icon and splash screen

- Basic privacy policy page/link

# Admin/API Requirement

Live rates ke liye data API required hogi. Agar client ke paas API available hai to usko app mein integrate kiya jayega. Agar API available nahi hai, to data provider/API ka extra cost lagega.

# Development Timeline

Total time: 3 to 5 weeks

- UI design: 4-6 days

- App development: 12-18 days

- API integration: 4-7 days

- Testing and bug fixing: 3-5 days

- Play Store upload support: 1-2 days

# Estimated Cost

- Basic Android App: Rs. 60,000 to Rs. 90,000

- Professional Version with better UI, search, favorites, ads, and Play Store support: Rs. 1,20,000 to Rs. 1,80,000

# Extra Charges

- Google Play Console: approx Rs. 2,100 one-time

- Server/API cost: as per provider

- Maintenance after delivery: Rs. 5,000 to Rs. 15,000 per month, optional

- iOS app: extra cost if required

# Payment Terms

- 40% advance before starting work

- 30% after UI and main app development

- 30% before final delivery/upload

# Deliverables

- Android app APK/AAB file

- Source code

- Basic documentation

- Play Store upload support

- 15 days free bug support after delivery

# Note

Market data accuracy depends on API/data provider. App development cost does not include paid API, data license, server charges, or Play Store account fee.

# Final Quote

For Live NCDEX type Android app, estimated development cost will be Rs. 80,000 for basic professional version.

Timeline: 4 weeks.